BLY COMMUNITY ACTION TEAM MINUTES

October 25, 2018

Present:  Sharon Wessel, Ginger Hunter, Bill Hudak, Marla Nichols, Suzanne Cornell, Margaret Paulson, Donna Kness, Rena Melsness, Quentin Nichols, Lois Michaels, Wally Mayfield and Leda Hunter

Plans were finalized for the Halloween Party at the gym. Several have signed up to have booths. Donna will help with decorating on Wednesday. We will meet at gym Tuesday at 1:00.

We have torn some of the roofing off of the gym. Due to it having the slats in place for metal siding we have turned away from rolled roofing because it would be labor intensive to remove the slats. The stage has new plywood on and some of the girl’s locker room is complete. We are going to use rolled roofing on the locker room. To buy metal roofing will cost around $8000. The gym currently has approximately $4000; we already agreed to loan them $2000, Leda proposed that we loan them another $2000 to purchase the metal. Donna was concerned because of the insurance due again in August we may not be able to raise enough funding for both. Chrissy has some money from the recent gun raffle (100 tickets sold in about one week) so the gym has a little more than $4000. We agreed to loan the gym a total of $4000 and continue to do fund raising events.

We are going to paint the gym on Friday; Donna will buy lunch for all the volunteers. We ended up with 15 volunteers!  Pacific Power will come on their lunch hour to finish painting the peaks that we couldn’t reach.

The rifle raffle for Randy and Sharon Maddock raised $1000.

Jenny Mayfield is selling pies for Thanksgiving if anyone is interested. Her number is 541-891-7113; orders need to be placed by November 18th.

This is the last meeting for 2018. Our next meeting will be January 24, 2019.

Respectfully submitted,

/s/Leda Hunter